|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Impact type | Risk Seriousness (%) | Likelihood of Occurrence (%) | WBS (affected work / task) | Risk Description |
| 1. | Deadline | 90% | 80% |  | Delay of a task at any point of time can cause a snowball effect and result in delay of other tasks. |
| 2. | Successful Task Completion | 50% | 80% |  | Unfamiliar areas require more time for the team to research and understand before design and implement. |
| 3. | Successful Task Completion | 80% | 60% |  | Insufficient communication among the team members could cause assumptions made for group work and/or misunderstandings among the team. |
| 4. | Successful Task Completion | 50% | 90% |  | Individual team members have different available timings for discussion. |

|  |  |  |  |
| --- | --- | --- | --- |
|  | Risk Description | Proposed Solution | (Possible) Reduction in Risk Seriousness (%) |
| 1. | Delay of task resulting in delay of other tasks. | Create a timetable and follow strictly to it and/or have a meet up frequently to discuss about progress of work. | -50% |
| 2. | Unfamiliarity with project scope and requirements | Sharing of learning resources by each individual and understanding of project scope | -30% |
| 3. | Insufficient Communication | Make use of Communication software (e.g. Skype) | -40% |
| 4. | Time Conflict among individual members | Splitting of work evenly among team members such that they can work on their own | -20% |